## Gantt Chart

| Week | Major Milestone |
| --- | --- |
| 1–2 | Project kickoff, requirements review, final scope confirmation |
| 3–4 | WBS creation, schedule setup, risk planning, environment preparation |
| 5–6 | System configuration / development sprint 1 |
| 7–8 | Development sprint 2, initial module testing |
| 9 | Data profiling, cleansing, field mapping |
| 10 | Pilot migration and validation |
| 11 | Integration testing |
| 12 | System testing |
| 13 | Acceptance testing |
| 14 | User training and final documentation |
| 15 | Phased go-live |
| 16 | Post-implementation review and support stabilization |