Risk Assessment Matrix and Mitigation plan

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Data migration errors | Medium | High | profile and cleanse data, map fields carefully, run pilot migration, validate completeness and accuracy |
| Employee resistance to new system | High | High | early communication, training needs assessment, instructor-led sessions, OJT, support materials |
| Schedule delays | Medium | High | monitor dependencies, track critical path, hold status meetings, adjust resources when needed |
| Testing defects found late | Medium | High | perform unit, integration, system, and acceptance testing with clear entry/exit criteria |
| Downtime during rollout | Medium | High | use phased installation, install during lower business activity windows, keep rollback plan ready |
| Large data volume issues | Medium | Medium | test with realistic data volume, run pilot conversion, validate performance |
| Budget overrun | Medium | Medium | perform cost-benefit analysis, include support and licensing costs, monitor TCO |
| User skill differences | High | Medium | training by user group, blended delivery methods, refresh sessions |